Pool Market Ladder

Project Proposal

A BilliardsLadder Platform Module

| Prepared for: | Elliot Taylor |
| --- | --- |
| Prepared by: | Osita Ogene |
| Date: | June 6, 2026 |
| Total Value: | $8,000 — Flexible 6-payment schedule |

# 1. Project Overview

The Pool Market Ladder is a standalone module to be integrated with the existing BilliardsLadder platform. It introduces a stock-market style mechanic where supporters can buy and trade shares in players, with payouts tied to league performance.

This feature adds a compelling investment and engagement layer to the existing platform — turning spectators into stakeholders and creating a new recurring revenue stream for operators.

# 2. Scope of Work

| Area | Details |
| --- | --- |
| League Management | 16-player league, two-season format, automated standings |
| Share System | Ranking-based share pricing, supporter accounts, cash-out logic, playoff payouts |
| Revenue Tracking | Registration fees, weekly dues, shootout entries, supporter share transactions |
| Financial Distribution | Operator %, bar %, supporter pool allocation, partner profit splits |
| UI/UX Modules | Players, Matches, Standings, Shares, Playoffs, Money, Player View |
| QR Integration | QR code flow for supporter share purchases on mobile |
| Testing & Deployment | Full QA, Neon DB migration, production readiness |

# 3. Technical Stack

| Layer | Technology |
| --- | --- |
| Frontend | React (existing BilliardsLadder framework) |
| Backend | Node.js / Express with TypeScript APIs |
| Database | Neon DB — production cloud PostgreSQL |
| Payments | Stripe integration for supporter transactions and payouts |

# 4. Deliverables

- Fully functional Pool Market Ladder module integrated into BilliardsLadder

- Admin and operator dashboard with complete financial reporting

- Public-facing player and supporter view

- QR code share purchase flow

- Stripe payment integration for all financial transactions

- Neon DB migration and production deployment

- Full documentation and deployment runbook

# 5. Timeline

| Phase | Duration | Deliverable |
| --- | --- | --- |
| Phase 1 — Core Share System | 3–4 weeks | Share pricing engine, supporter accounts, cash-out logic, base league management |
| Phase 2 — Financials + UI | 3–4 weeks | Revenue tracking, financial distribution, all UI modules (Players, Matches, Standings, Shares, Playoffs, Money) |
| Phase 3 — Testing + Deployment | 2 weeks | Full QA, Neon DB migration, Stripe production testing, deployment runbook |

Total estimated duration: 8–10 weeks from project start.

# 6. Payment Schedule

Total project cost: $8,000. To make this easier to manage, the payment is split across 6 milestones aligned with delivery stages — smaller amounts tied to real progress you can see and verify before the next payment is due.

| Milestone | Trigger | Amount | Running Total |
| --- | --- | --- | --- |
| 1 — Project Kickoff | Signed agreement — work begins immediately | $1,000 | $1,000 |
| 2 — Share Engine Complete | Share pricing, supporter accounts, and cash-out logic delivered | $1,500 | $2,500 |
| 3 — Phase 1 Complete | Core module functional — league management, player accounts, basic UI | $1,500 | $4,000 |
| 4 — Financial System Complete | Revenue tracking, distribution logic, operator dashboard delivered | $1,500 | $5,500 |
| 5 — Full UI Complete | All seven UI modules live — Players, Matches, Standings, Shares, Playoffs, Money, Player View | $1,000 | $6,500 |
| 6 — Final Delivery | QA complete, Neon DB migrated, Stripe live, deployed to production | $1,500 | $8,000 |

How this works for you: Each payment only triggers when the previous milestone is delivered. You never pay for work that hasn't been completed. The first payment is the smallest ($1,000) and gets everything started. No large upfront sums.

# 7. Terms

| Term | Detail |
| --- | --- |
| Payment method | Via Upwork milestone or agreed transfer |
| Revisions | Up to 2 rounds of revisions per phase included |
| Scope changes | Any features outside this scope will be quoted separately before work begins |
| Ownership | Full source code and assets transferred to client upon final payment |
| Support | 30-day post-launch support window included at no additional cost |

Ready to proceed? Reply to confirm and the first milestone begins immediately.

| Osita Ogene — Developer Date: ___________________ | Elliot Taylor — Client Date: ___________________ |
| --- | --- |

Pool Market Ladder Proposal  ·  June 6, 2026  ·  Prepared by Osita Ogene